Existing Infrastructure
Areas:
- community and impact
- operational infrastructure (ontowiki, svn, ldap, maven, jenkins) critical
- demo hosting infrastructure non critical

Existing Deployments
- OntoWiki at http://aksw.org
- LDAP at http://ldap.aksw.org
- social network accounts
- git.aksw.org

Problems
- Non-structured processes for deployment, status and failures
- Domain management
- Missing monitoring
- Leaving Problem:
  - Clean Up Data, open ports, firewall rules, accounts
  - documenting things
  - hand-overs?
- Domain responsibility
- non-clean Communication channels
- CRM
- Backup
- Access Management

New Server Infrastructure for AKSW

Next Steps:
- Natanael, all: clean up aksw wiki
- patrick: talk to fabian about icinga on consolidation
- media wiki setup instead of old internal aksw wiki
  - intropage for new phds
  - responsibilities
  - @ricardo: consolidate server wiki site
  - landing page
  - collaborators page
- move all public stuff to aksw org
- production server to docker images
  - access management resolving
  - sharelatex with writelock to svn
  - ontowiki
  - ldap
  - mediawiki
  - icinga
  - blog
  - maven
  - build server
  - @claus: what is running on prod1: docker
- Make clear the communication channels (skype, twitter, mailing list)
- DISCUSS next time: process how to get a new instance?
- Think about CRM system.

Motivation

The current situation of the AKSW server infrastructure, i.e., concerning the physical servers like prod0, is not satisfying, annoying and hindering work. Thus, we propose this new architecture and process.
Goal
Having an easy-to-monitor system where hacks can be avoided, service uptime guaranteed and administration effort minimized.

To reach the “easy-to-monitor” property we should find a good user interface for managing the docker instances.
Existing Infrastructure
- http://wiki.aksw.org/Internal/AKSW/Server?v=11zg
- http://wiki.aksw.org/Internal/AKSW/Server/Uebersicht?v=2cd
- http://wiki.aksw.org/Internal/AKSW/Server/Cloud?v=2h8
- http://wiki.aksw.org/Internal/AKSW/Server/Docker?v=101x
- http://wiki.aksw.org/Internal/AKSW/Server/Services?v=23h
- http://wiki.aksw.org/Internal/AKSW/Maven?v=v3k
- http://wiki.aksw.org/Internal/AKSW/CI?v=sz5
- http://wiki.aksw.org/Internal/AKSW/Server/aksworg?v=a13

Solution
1. Discuss with the URZ the possibility to move our LDAP to their infrastructure and put public SSH keys there. This will allow for login to the servers.
2. Close down SSH connection for all physical servers in order to do maintenance. The downtime is expected to last between one and five days.
  1. Build docker containers for every running service.
  2. Replace each running service by a docker.
3. Users will only be allowed to create a number X of docker instances. SSH to the servers will be forbidden in order to keep a certain process discipline.

Open Issues
- How to update docker without killing all instances?
- We should set up our own registry/repository
- We need some fancy user interface

We need a crash workflow obvious to each AKSW member

Comment Martin: I think there could still be instances to do more general tasks with more freedom. Acquiring an instance should be managed by an application process:
-Sending a start and an expected end date for it to exist
-the reason why it is needed (to be judged if docker serves as well by the admin)
-the resources needed and a justification should they be over a certain limit.

1 month before end date or before leaving the AKSW, there should be an application in the same way (why it is needed longer and docker cannot be used) for extending the time.2 weeks before end date, a warning email is sent. When time runs up, the instance is shut down and deleted a week later.
Just a side note (Attention!! Off-Topic): since this touches the process of leaving AKSW I also want to bring the “New PhD Students” list to your attention, which could also include leaving information. (Furthermore this document should be updated.)