16.04.2015, Paulinum, Room P631
Participants:
- Claus
- Jens
- Ivan
- Ricardo
- Simon
- Jonathan

Actions list

#	Action	Responsible person	Time table
1	Create a consistent documentation for hardware	Jonathan	30 April 2015
2	Create a list of broken VMs and necessary actions to restore them	Claus?	23 April 2015
3	Change backup frequency (bacula) on prod0 VM to 6 hours, write Fabian Schmidt	Jonathan	23 April 2015
4	Make a migration plan for instances on AKSWNC2 (Ivan: this needs further discussion) / → https://docs.google.com/spreadsheets/d/1LUE9GAdnBDbdwmwQFopFCB3_EoixeeGTJ0ss-xMcatc/edit#gid=0	Ivan, Claus, … ?	20 April 2015
5	Share a list of service tags for hardware, document it on the wiki	Claus	23 April 2015
6	Create responsibilities list with at least two responsible persons for each activity	Jens, Axel	5 May 2015
7	Benchmark LLVM against disk images for KVM (see http://wiki.aksw.org/Internal/AKSW/Server/Benchmarks)	Ivan	20 April 2015
8	Upgrade AKSWNC2	Claus	5 May 2015
9	Make separate accounts for each cloud admin with his/her SSH key

Comments
Action 1
Ivan: First gather all the available docs in one place.
Ivan: It’s good to start with cloud controllers, but the hardware list should include all servers.
Ivan: @Jonathan, the service tags from Action 5 should help you with this.
Ivan: I propose the following structure for the infrastructure document:
1. Server name (ID)
  1. Physical location (room, rack, which unit in a rack, server label)
  2. Hardware spec
    1. The full hardware spec, including processor, RAM, hard disk space available, chipset, raid controller and all the firmware versions.
  3. OS running on machine
    1. Distribution name (Debian, Ubuntu, etc.)
    2. Is it used as a cloud controller? (KVM)
    3. Is there docker installed?
  4. Services running on machine
Action 3
Ivan: We decided that replication for SVN is not necessary, we are just increasing backup rate up to once per 6 hours.
Jona: increasing the backup rate seems to be difficult, according to fabian we need to take note at the following things:
- the weekly and monthly backups take more than 6 hrs
- he doesn’t like to like to short the age of the oldest backups unnecessarily
- according to the URZ we should not create more backup resources
as workaround he proposes one of the following:
- we leave the backup rate at once daily
- we make a cronjob, copying the backup data (which would mean we create copies of the backups but don’t make more actual backups)
- if our care is just the integrity of the VM-image, he recommends to save the important data on akswcc and mount it from there

Action 4
The proposed improvements were:
- move large instance to nc3
  - Lorenz instance from AKSWCC to AKSWNC3
- move critical stuff to AKSWCC to have 0% downtime
  - Prod0 (!)
  - Linkeddatastack (is it already on AKSWCC?)
Action 8
This should be done only after Action 4!!!
Necessary steps:
- Upgrade OS
- Upgrade raid controller firmware → need Suse USB stick for this task
Jonathan notes
http://piratepad.net/pwdoZMC1wr
Integrated in the actions above...