- What has been done the last four weeks:

1.We have new Servers, which we need to set up:
Q: Is there enough space in the serverroom? We have 13he of servers.
A: Yes, but electricity is a could be a problem… Fabian is creating the masterplan
Q: What is the work for the infracrew?
A: Which network? Stalk Fabian.
TODO: Buy patchcabel, set up server.
We will start at the end of next week.

2. Continuous Integration Server.
Q: Axel needs a CI. Can we get a VM on HyperV for something like that?
A: Gitlab has an integrated CI, so there is no need for it.
Q: Who manages the gitlab accounts?
A: Fabian.
TODO: We need to get gitlab working.
3. DHCP
Q: Whats the status?
A: Do we realy nead it? Paul builded a Script for setting up the static IP, register it in LDAP,	etc… we don't need it anymore.
TODO: Close the ticket!
4. Tickets in rt:
4.1. rt without tickets but with LDAP
Q: Is there a ticket?
A: Yes, hopefully.
Q: Is there a better ticket system?
A: gogs maybe
TODO: we need to shutdown prod0 ->
new rt with ldap on the lokaleDiensteVm
4.2. LDAP clean up
Jona builded a script for ldiff stuff…
TODO: Jona test the backup Scripts
4.3. SSL Stuff
Idea: let's encrypt docker autogenerate
Paul is doing this.
Q: What is with not docker stuff?
A: We need a script
4.4. VM DELETE
done
4.5. We need to move servers inside the server room
4.6. Clean up sudos list
TODO: kick out Ermilov brothers
4.7. server security issues
nc1 & nc2 should be saved with ufw
4.8. Move Maven
There is a complicated problem with this task. Failure, Fallback….
Maven is on CC, we need a VM or docker Container for maven
TODO: Claus

5. old Actions from last meeting:
? Action Paul Fortschritt Zugriff auf alle virtuellen Maschinen (policy)
TODO: shutdown VM s

1. Status stack.linkeddata.org
  - ? Action Paul reprepro fehlt noch
  - Paul is working on it
2. ? Action Paul Verbesserung des Anlegens von LDAP Zugängen zu Servern
  - Simon hat Scripte experimentelle gebaut, die wir jetzt nochmal testen

- What needs to be discussed:
1. Besprechung der top-prio tickets
2. Setup a Dockerswarm?